**MOF ESTIMATED TIMELINE**

1. Artist Design

|  |  |  |
| --- | --- | --- |
| **Screen Name** | **Comments** | **Time Estimate** |
| Edit Profile | Small tweaks need update. | 1 day |
| Post Livestream |  | 1 week |
| Scheduled Posts | Waiting for design approve |  |
| Saved Post | Waiting for design approve |  |

2. Users Design

|  |  |  |
| --- | --- | --- |
| **Screen Name** | **Comments** | **Time Estimate** |
| Registration |  | 1.5 hour |
| Set up Account |  | 2 to 3 hours |
| Set up Profile |  | 2 to 3 hours |
| Login |  | 30 minutes |
| Forget password |  | 30 minutes |
| Feed |  | 1 days |
| Search |  | 1 days |
| Artist Profile post |  | 1 days |
| Artist Profile Online Video Call |  | 4 to 5 day |
| Unsubscribed Users |  | 2 to 3 hours |
| Artist Profile tours |  | 1 to 2 hours |
| Artist Profile About |  | 1 hour |
| Live Stream (Default) |  | 2 days |
| Live Stream (Unsub Users) |  | 2 days |
| Video Call Sub |  | 4 days |
| Account |  | 3 to 4 hours |
| Notification |  | 3 to 4 hours |
| Payment |  | 3 to 4 hours |
| Subscription |  | 1 days |